# WeddingSync

Indian Wedding DJ Event Management Platform

Product Specification & Implementation Plan

Prepared for: SODJLA

December 2025

# Executive Summary

WeddingSync transforms the chaotic process of Indian wedding DJ event planning from complex spreadsheets into a guided, TurboTax-style experience. Couples complete their event details at their own pace through an intuitive wizard interface, while DJs and planners receive perfectly organized run sheets automatically.

## The Problem

- Complex 9-sheet spreadsheets with 200+ fields overwhelm couples

- Non-linear data collection leads to missing critical information

- Manual follow-ups via email/text create operational burden

- No visibility into completion status or upcoming deadlines

- Error-prone data entry with broken links and inconsistent formatting

## The Solution

A web-based client onboarding portal that guides couples through a phased planning journey, gamifies completion with progress tracking, and automatically generates professional DJ run sheets.

# Client Onboarding Journey

The complete workflow from deposit to first event:

## Phase 0: Booking (Day 0)

- Couple signs contract and pays deposit

- SODJLA admin creates event in WeddingSync system

- System sends welcome SMS/email with magic link

- Couple creates account and confirms event dates

## Phase 1: Discovery (Weeks 1-4)

Target: 30% completion

- Vision and atmosphere questionnaire

- Cultural background and ceremony expectations

- Music style preferences (interactive Venn diagram)

- Vendor information collection

- Guest count estimates per event

- Pinterest/moodboard uploads

## Phase 2: Personalization (Weeks 5-8)

Target: 60% completion

- VIP list with phonetic pronunciations

- Family relationship stories for MC

- Spotify playlist submissions per event

- Performance and speech schedule

- Special song requests with timestamps

- DO NOT PLAY list

- Custom mix requests

## Phase 3: Timeline Building (Weeks 9-12)

Target: 90% completion

- Program timeline per event (Haldi, Sangeet, Garba, Ceremony, Reception)

- Production timeline (load-in, setup, strike)

- Equipment checklist (lighting colors, speakers, etc.)

- Final VIP confirmations

- Name pronunciation audio recordings

## Phase 4: Handoff (Week 13)

Target: 100% completion

- Auto-generate DJ run sheet

- Export production timeline PDF

- Sync Spotify playlists

- Final client sign-off

- Assign DJ team members

# Feature Matrix

| Module | Client Features | Admin/DJ Features |
| --- | --- | --- |
| Dashboard | Progress tracker, next steps, deadline reminders | Client status overview, bulk reminders |
| Discovery | Guided questionnaire with tooltips | View responses, add notes |
| VIP Manager | Add family members, record pronunciations | Pronunciation playback, family tree view |
| Music Hub | Spotify integration, YouTube links, Do Not Play list | Playlist curation tools, mix builder |
| Timeline | Drag-drop event timeline, song assignment | Run sheet generator, cue sheet export |
| Production | Venue info, equipment preferences | Load-in schedules, gear checklist |
| Files | Upload performance tracks, moodboards | File organization, download all |

# Engagement & Gamification

Based on TurboTax/FreeTaxUSA patterns to maximize completion rates:

### Progress Tracking

- Visual progress bar per phase and overall

- Percentage completion indicators

- Task completion counts (7/8 complete)

### Smart Reminders

- SMS notifications for approaching deadlines

- Email summaries of pending tasks

- In-app notification badges

### Achievement Badges

- "Playlist Pro" - All Spotify playlists submitted

- "VIP Champion" - All family members added with pronunciations

- "Timeline Master" - Complete event schedule built

- "Early Bird" - Completed phase before deadline

### Contextual Help

- Tooltips explaining cultural ceremonies (What's a Vidai?)

- Example answers for inspiration

- Video tutorials for complex features

### Magic Links

- One-click login from email/SMS

- No password required for quick updates

- Deep links to specific incomplete sections

# Technical Architecture

## Recommended Stack

### Frontend

- React/Next.js - Component-based architecture for complex forms

- Tailwind CSS - Rapid styling with design system

- React Query - Server state management and caching

- React Hook Form - Performant form handling

### Backend

- Node.js/Express or Python/FastAPI

- PostgreSQL - Relational database for structured event data

- Redis - Session management and caching

- AWS S3/Cloudflare R2 - File storage for uploads

### Integrations

- Spotify API - Playlist import and sync

- Twilio/SMS - Notification delivery

- SendGrid/Postmark - Email delivery

- Stripe - Payment processing (future)

## Data Model Overview

Core entities: Users, Weddings, Events, VIPs, Songs, Timelines, Files

# Implementation Roadmap

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| MVP | 8-10 weeks | Client dashboard, Discovery questionnaire, VIP manager, Basic music submission, Manual export |
| V1.0 | 12-16 weeks | Timeline builder, Spotify integration, Auto-generated run sheets, Email/SMS notifications |
| V2.0 | 20-24 weeks | Admin portal, Multi-tenant, Analytics dashboard, Mobile app, Payment integration |

## MVP Scope Detail

- Authentication: Magic link login, basic user roles (client, admin)

- Dashboard: Progress overview, upcoming tasks, event countdown

- Discovery Module: All Phase 1 questions with save/resume

- VIP Manager: Add/edit family members, phonetic spellings

- Music Submission: Spotify link input, Do Not Play list

- File Uploads: Performance tracks, moodboard images

- Export: Manual CSV/PDF export for DJ team

# The Elevator Pitch

"WeddingSync transforms chaotic Indian wedding planning spreadsheets into a guided, TurboTax-style experience. Couples complete their event details at their own pace through an intuitive wizard, while DJs and planners get perfectly organized run sheets—automatically. No more back-and-forth emails, no more missing song links, no more day-of surprises."

## Key Selling Points

- For Couples: Stress-free planning with clear guidance and progress tracking

- For DJs: Complete, organized event information without chasing clients

- For Business: Scalable operations, reduced admin overhead, premium service offering

## Competitive Advantage

- Purpose-built for Indian weddings (multi-event, cultural ceremonies)

- Spotify-native playlist integration

- Phonetic pronunciation system for VIP announcements

- Gamification drives completion rates

- Professional run sheet generation

Ready to transform your wedding planning workflow?

Let's build WeddingSync together.